Acceptance Testing: UAT Execution & Report Submission

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS77557 |
| Project Name | calculating family expenses using service now |
| Maximum Marks | 10 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Family Expense Tracker project at the time of the release to User Acceptance Testing (UAT). This project aims to automate expense management for families by recording and monitoring daily expenditures via a centralized dashboard in ServiceNow.

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level discovered during the development of the Family Expenses and Daily Expenses modules.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 4 | 2 | 3 | 10 | 20 |
| Duplicate | 0 | 3 | 0 | 1 | 4 |
| External | 0 | 3 | 2 | 1 | 6 |
| Fixed | 4 | 11 | 2 | 20 | 37 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 5 | 2 | 1 | 8 |
| Totals | 24 | 14 | 26 | 13 | 77 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and remained untested for the core modules of the ServiceNow application.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Family Expenses Table (Automation) | 7 | 0 | 0 | 7 |
| Daily Expenses Form (Data Entry) | 51 | 0 | 0 | 51 |
| Access Security (Roles/Permissions) | 2 | 0 | 0 | 2 |
| Data Synchronization (Update Sets) | 3 | 0 | 0 | 3 |
| Exception Reporting (Budget Alerts) | 9 | 0 | 0 | 9 |
| Final Report Output (Dashboards) | 4 | 0 | 0 | 4 |
| Version Control (Relationship Logic) | 2 | 0 | 0 | 2 |

4. Conclusion

All functional areas, including the Business Rules for automatic calculations and the Relationship mapping between family and daily expenses, have passed the initial testing phase. The system is now ready for final user acceptance.