Project Planning Logic

Definitions

- Sprint: A fixed period (e.g., 2 weeks) to complete a set of ServiceNow development tasks.

- Epic: A large project module (e.g., Database Design or Automation).

- Story (USN): A small, specific task (e.g., Creating a specific field).

- Story Point: Effort estimation (1=Easy, 2=Normal, 3=Moderate, 5=Difficult).

Sprint 1: Foundation & Schema Design

Epic 1: Data Architecture (Table Creation)

- USN1: Create "Daily Expense" Table & Fields (Amount, Category, Date) – Story Point: 3

- USN2: Create "Family Expense" Table & Aggregation Fields – Story Point: 2

Epic 2: UI & User Experience

- USN3: Configure Form Layouts for mobile and desktop view – Story Point: 2

- USN4: Set up Choice Lists for Expense Categories (Food, Rent, Bills) – Story Point: 1

- USN5: Implement UI Policies for mandatory field validation – Story Point: 2

Total Story Points in Sprint 1: 10

Sprint 2: Logic, Automation & Analytics

Epic 3: Server-Side Automation (Business Logic)

- USN6: Develop "After" Business Rule to sync Daily to Family tables – Story Point: 5

- USN7: Script logic to prevent duplicate entries for the same date – Story Point: 3

Epic 4: Data Visualization & Dashboards

- USN8: Create Bar Chart (Expenses by Category) – Story Point: 2

- USN9: Create Pie Chart (Total spending per Family Member) – Story Point: 2

- USN10: Create Line Chart (Monthly Expense Trends) – Story Point: 3

Epic 5: Final Review

- USN11: End-to-end UAT (User Acceptance Testing) & Bug Fixing – Story Point: 3

Total Story Points in Sprint 2: 18

Project Summary

- Total Story Points: 28

- Total Sprints: 2

- Velocity: (28 Total Points / 2 Sprints) = 14 Points/Sprint