Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS77557 |
| Project Name | calculating family expenses using service now |
| Maximum Marks | 5 Marks |

Product Backlog and Sprint Schedule

This section uses the template's table format for Product Backlog, Sprint Planning, Stories, and Estimation . I've adapted example user stories from the template's structure to fit a Family Expense Tracker app, which typically tracks expenses, categories, budgets, and family member access on ServiceNow.Project-Planning-Template.docx​

| Sprint | Functional Requirement | Epic | User Story Number | User Story | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | Registration/Login | USN-1 | As a family member, I can register with email, password, and family code. | Implement form validation and ServiceNow user table integration. | 3 | High | [Names] Project-Planning-Template.docx​ |
| Sprint-1 | User Authentication | Registration/Login | USN-2 | As a user, I receive email confirmation post-registration. | Setup ServiceNow email notifications. | 2 | High | [Names] Project-Planning-Template.docx​ |
| Sprint-1 | User Authentication | Login | USN-3 | As a user, I can log in with email/password. | Add session management. | 2 | High | [Names] Project-Planning-Template.docx​ |
| Sprint-2 | Expense Tracking | Add/View Expenses | USN-4 | As a user, I can add expenses with amount, category, date, and description. | Create ServiceNow form and table for expenses. | 5 | High | [Names] |
| Sprint-2 | Expense Tracking | Add/View Expenses | USN-5 | As a user, I can view a list of family expenses. | Build dashboard query and list view. | 3 | Medium | [Names] |
| Sprint-3 | Reporting | Reports/Budgets | USN-6 | As a family admin, I can generate monthly expense reports by category. | Implement aggregation scripts in ServiceNow. | 4 | Medium | [Names] |
| Sprint-3 | Reporting | Reports/Budgets | USN-7 | As a user, I can set monthly budgets per category. | Add budget table and alerts. | 3 | Low | [Names] Project-Planning-Template.docx​ |

Sprint Tracker and Velocity

Adapted from template's Project Tracker, Velocity, and Burndown sections (4 Marks). Assumes 4 sprints of 1-week duration for a small ServiceNow project.Project-Planning-Template.docx​

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Planned Story Points Completed as on Planned End Date | Sprint Release Date | Actual |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 7 Days | Mar 1, 2026 | Mar 7, 2026 | 7 | Mar 7, 2026 | [TBD] Project-Planning-Template.docx​ |
| Sprint-2 | 8 | 7 Days | Mar 8, 2026 | Mar 14, 2026 | 8 | Mar 14, 2026 | [TBD] |
| Sprint-3 | 7 | 7 Days | Mar 15, 2026 | Mar 21, 2026 | 7 | Mar 21, 2026 | [TBD] |
| Sprint-4 | 5 | 7 Days | Mar 22, 2026 | Mar 28, 2026 | 5 | Mar 28, 2026 | [TBD] Project-Planning-Template.docx​ |

Velocity Note: Team velocity averages ~7-8 points per week (e.g., for 7-day sprint).